TOWN OF BERGEN

*    Established April 2, 1813 *

Phone: (585) 494-1121    *      Fax: (585) 494-1372    *     NYS TDD 1-800-662-1220

P.O. Box 249

10 Hunter Street

Bergen, NY 14416

Supervisor				                                    Town Clerk/Tax Collector

Ernest Haywood						       Michele M. Smith

Donald Cunningham, Deputy Supervisor

Councilmen						    Justices

James Starowitz				       	  	      Joseph nenni

Mark Anderson						       Robert Swapceinski

Councilwomen 						   zoning & code enforcement officer

Belinda Grant						        David Mason

Anne Sapienza

Superintendent of highways		                                               Assessor

mike Johnson						        Rhonda Saulsbury

December 14, 2019

Update on Water Benefit Improvement Area #1

Our Water Benefit Improvement Project was submitted to the NYS Comptroller’s Office at the end of October. Our Town Attorney checks on its status weekly and he believes it could receive approval by the end of January.

The Town Engineer has completed the initial field work for the entire project area and has begun to prepare the base maps. Contract specifications are being developed.

Our timeline has been adjusted to accommodate the various activities and approvals. While installation of the water main should be complete by December 2021; restoration will continue until June 2022.

I held a status meeting on December 12 with all of our consultants and I am pleased to report that each is moving forward as expeditiously as possible.

Look for another update here in January.

Ernie Haywood

Supervisor