TOWN OF BERGEN

*    Established April 2, 1813 *

Phone: (585) 494-1121    *      Fax: (585) 494-1372    *     NYS TDD 1-800-662-1220

P.O. Box 249

10 Hunter Street

Bergen, NY 14416

Supervisor				                                    Town Clerk/Tax Collector

Ernest Haywood						       Michele M. Smith

Councilmen						    Justices

James Starowitz				       	  	      Joseph nenni

Mark Anderson						       Robert Swapceinski

Councilwomen 						   zoning & code enforcement officer

Belinda Grant, Deputy Supervisor        			        David Mason

Anne Sapienza

Superintendent of highways		                                               Assessor

mike Johnson						        Rhonda Saulsbury

Water District WIBA #2 Update – July 25, 2020

The Town Engineer has received the initial set of comments on the water district plans from Monroe County Water Authority. The plans will be amended to reflect the comments and resubmitted; the plans will also now be submitted to several other agencies for review.

The Town will issue a $1,000,000 Bond Anticipation Note in August. The BAN will go on the market August 5 and we should have the funds August 19. We spent a great deal time over the past two months preparing an Official Financial Statement to be provided to the bond market for the sale.

The Town Engineer and Town Attorney are preparing easements for the properties over which an easement is needed. We are also working with the Department of Agriculture and Markets regarding lateral restrictions.

Our next progress meeting will be on August 11. The goal remains to begin construction by the end of the year and have the entire project complete in December 2021. If you have questions regarding the progress of the water district, please email Supervisor Ernest Haywood at supervisor@bergenny.org